Week 3 Report – Development & Implementation (8th Sep)

1. Basic Chatbot Interface Development

- A prototype chatbot interface was created using a Python-based chatbot framework.

- The bot is capable of accepting user queries and providing basic responses.

- Interface designed to be extensible for both web and mobile platforms.

2. Navigation Module Implementation

- Integrated Google Maps API (for off-campus navigation) and a custom campus layout pathfinding module (for on-campus directions)

- Users can request directions to classrooms, hostels, libraries, and departments.

3. Database Connectivity

- Connected chatbot to the database for accessing staff, department, and facility details.

- Database schema finalized and tested for read operations (retrieving stored information).

4.Deliverables Achieved

- Prototype chatbot created (capable of answering FAQs and providing directions).

- Database connection established and tested successfully.

- Navigation module integrated with chatbot queries.

5.Challenges Faced

- Handling ambiguous queries required fine-tuning of NLP training data.

- Integration of navigation module with campus layout required multiple iterations.

- Data base response time needed optimization for faster query handling.